xx项目

交付技术总结

目录

1.	基本信息	3

2.	项目成果	3

3.	问题记录	3

3.1.	Xx	3

3.2.	Xx	3

3.3.	Xx	3

4.	实施难点	4

5.	个人收获	4

6.	产品反馈	4

- 基本信息

| 基本信息类型 | 描述 | 备注 |
| --- | --- | --- |
| 技术信息 | Sub_zone对接global，sds1.0 ，2套neonsan，vm迁移 |  |
| 团队成员 |  |  |
| 交付周期 | 2021.4.27—2021.5.28 |  |

- 项目成果

| 成果类型 | 描述 | 备注 |
| --- | --- | --- |
| 外部成果 | 根据客户需求达成进行描述 |  |
| 内部成果 | 比如对某个场景产出针对性的规划方案、某个技术点搞明白的总结文档、指导合作伙伴达成可独立部署的能力。 |  |

- 问题记录

- 问题现象

Global对接sub_zone完成，登陆boss可以看到sub_zone资源都正常，登陆console也可以看到sub_zone区域，但是创建资源卡住

- 问题分析

通过日志查看，proxy转发出现报错

- 解决方法

global与sub_zone通信端口需要双向连通

- 问题现象

部署neonsan mrgw fail

- 问题分析

查看日志，显示libcurl4-openssl-dev安装报错，所依赖的软件包版本不存在。手动搜索软件包apt-cache search libcurl3无相应版本。日志如下：

fatal: [neonsan-mrgw1]: FAILED! => {"cache_update_time": 1619696956, "cache_updated": false, "changed": false, "msg": "'/usr/bin/apt-get -y -o \"Dpkg::Options::=--force-confdef\" -o \"Dpkg::Options::=--force-confold\"      install 'libcurl4-openssl-dev'' failed: E: Unable to correct problems, you have held broken packages.\n", "rc": 100, "stderr": "E: Unable to correct problems, you have held broken packages.\n", "stderr_lines": ["E: Unable to correct problems, you have held broken packages."], "stdout": "Reading package lists...\nBuilding dependency tree...\nReading state information...\nSome packages could not be installed. This may mean that you have\nrequested an impossible situation or if you are using the unstable\ndistribution that some required packages have not yet been created\nor been moved out of Incoming.\nThe following information may help to resolve the situation:\n\nThe following packages have unmet dependencies:\n libcurl4-openssl-dev : Depends: libcurl3 (= 7.47.0-1ubuntu2.18) but 7.47.0-1ubuntu2.11 is to be installed\n", "stdout_lines": ["Reading package lists...", "Building dependency tree...", "Reading state information...", "Some packages could not be installed. This may mean that you have", "requested an impossible situation or if you are using the unstable", "distribution that some required packages have not yet been created", "or been moved out of Incoming.", "The following information may help to resolve the situation:", "", "The following packages have unmet dependencies:", " libcurl4-openssl-dev : Depends: libcurl3 (= 7.47.0-1ubuntu2.18) but 7.47.0-1ubuntu2.11 is to be installed"]}

- 解决方法

将相应版本的安装包拷贝到节点中/var/www/native目录，执行update.sh /var/www/native，手动更新apt update

- 实施难点

项目部署、测试整个过程中，由于不理解而造成的困难

| 序号 | 产品 | 描述 | 备注 |
| --- | --- | --- | --- |
| 1 |  |  |  |
| 2 |  |  |  |
| 3 |  |  |  |

- 个人收获

| 类型 | 描述 | 备注 |
| --- | --- | --- |
| 掌握的新技能及对应文档总结 |  |  |
| 做的好的 | - 。。。 - 。。。 - 。。。 |  |
| 需要补足 | - 。。。 - 。。。 - 。。。 |  |

- 产品反馈

需要反馈给产品的问题或改进建议，以使产品同事了解在实际项目过程中遇到的产品问题，以及服务或客户的建议，以供产品同事评估，有助于产品进一步优化。

类型包括：需求、建议、问题等

| 序号 | 产品 | 类型 | 描述 | 备注 |
| --- | --- | --- | --- | --- |
| 1 |  |  |  |  |
| 2 |  |  |  |  |
| 3 |  |  |  |  |
| 4 |  |  |  |  |